Daily Scrum Report (March 22nd)

Sprint Goal: Complete UI page development and define backend structure

1. What has transpired in the past 24 hours?

- Connor: Completed the majority of his core dev work; Trello was updated and this all contributed to a significant drop in story points near the end of the current sprint.

- Durgesh :Reviewed the requirements and also analysed the progress of the project on the Trello board looking for alignment of tasks against the sprint.

- Rahaf Kokash: helped with front-end page structure and requirements review.

- Yasoda Kuchampudi: focused on the planning and initial database structure of the project (models, providers and repository structure).

- Micheal Ariwodo: made sure to monitor progress on their tasks and assisted with coordinating efforts with others when they were done.

(In conclusion, there was a slower start to the project but momentum increased as a result of completing more work and aligned to the burndown chart).

### 2. What will we do in the next 24 hours?

- Connor: Continue working on remaining tasks and refining completed work.

- Durgesh: Help with Scrum documentation and support frontend planning tasks.

- Rahaf Kokash: Begin working on assigned frontend pages.

- Yasoda Kuchampudi :Continue defining models, providers and repository structures.

- Micheal Ariwodo: Track progress on Trello and ensure task updates are consistent.

### 3. Impediments & Removal Plan

Impediments:

- Slow start in the sprint (as seen in the burndown chart)

- Workload unevenly distributed (majority handled by one member)

- Communication gaps within the team

Removal Plan:

- Assign clear responsibilities to all 5 members

- Improve communication with regular updates/check-ins

- Use Trello more actively to track and distribute tasks

- Start work earlier in future sprints to avoid delays