Methodology: In our estimation we will make no claims about how many story points we can finish off the bat, different tasks require different levels of involvement and time dedication to complete, it would be unproductive to simply throw out an arbitrary number of what we think we could accomplish. Instead, we will work backwards, breaking down the stories into tasks, estimating which of those tasks wwe can finish within the sprint deadlines and pulling the approximate number of story points from those tasks.

The tasks we would like to tackle in this sprint:

We generally would like to develop all of the UI first in this sprint, and then move on to implementing more back end data driven features in the next so that we give ourselves a solid base to work from, this means that we would like to finish screens for the following:

- Splash Screen,

- Welcome

- Login

- Sign in

- Onboarding

  - Name, age, email

  - Interests,

  - Initial Photos

- Main Screen

  - Matching

  - Chat List

    - Chat screen

  - Profile viewer

    - Profile edit screen

  - Settings

Along with this we would like to have the framework for the backend set up this would involve:

- Storing user data when they are onboarded

- Having backend dummy data that behaves as a simulacrum of firebase

  - Develop all UI features in accordance with said data

- Allow users to upload their own media (Images for profile screen and text for the chat screen)

When mapped onto the Kanban board stored at: https://trello.com/invite/b/69a89f6ddea5614477593aa9/ATTI1f70a99cdeee05707188a7d1537407ec0FE8AC93/esep-project our final goal target of story points is around 27 out of a total of 52 points, this is a little over halfway done which puts us about on schedule. It should be noted that some items on this document are not on the trello as they are general rules we are following for development (i.e. using dummy data). These items do not have a story point estimate as they are not discrete tasks but they persuade us to implement features in such a way that will make development more difficult, and thus their presence should be noted.